Town Manager Report – May 19th, 2026

- Dog Park Project

August 2025 - The Planning Commission is currently working on developing temporary signs for the dog park. The signs will be for the dog park itself, large and small dog areas. The signs will be used until the wayfinding sign project is complete.

October 2025 – Temporary signs for the Dog Park, large and small dog area has been ordered and received. The permanent signs will be a part of the wayfinding sign project that is being currently planned.

- VDH Backup Generator Project – WSL 007-21

November 2024 – I am currently working with the Virginia Resource Authority (VRA) to close on the backup generator project. VRA has requested data to assist them with their credit analysis. This will be completed in the next couple of weeks.

December 2024 – All of the documents VRA requested have been submitted. We are expecting to close this project very soon.

November 2025 – Town Attorney, Michele Brooks submitted the Utility easement. We will schedule a meeting with the effected property owners shortly.

February 2026 – We are clear to meet with the effected property owners.

March 2026 – Jason Snapp with Mattern & Craig, Inc and I met with the three property owners who are affected by this project on March 4th, 2026. We are not expecting any issues with the easements needed for this project.

April 2026 – Easement were sent back to Town Attorney, Michele Brooks on March 31st, 2026. The year 2025 referenced on the easements will need to be changed to 2026 before property owners are willing to sign. The pre bid package will be sent to VDH when all the signed easements are obtained.

May 2026 – The Easements with the corrected year have been received and sent to the effected property owners.  We are expecting the sign easement to be returned shortly.

- Water Street Parking Lot Development Project

April 2026 – The pickleball and basketball courts coating remains to be completed. Originally Council determined the pickleball court will be green with white lines. However, having a separate color for the ‘kitchen’ is what pickleball prefer. Council Action: Review proposed pickleball color scheme and vote to change colors if needed.

I have applied for grant funding for the Farmers Market with the Cumberland Forest Community Fund. That application was for $15,000 and will work with the $44,000 already awarded through the Governor’s Agriculture and Forestry Development Fund. The RFP for the new Farmers Market outdoor market will be developed and advertised this week.

May 2026 – The coating for the Pickleball and Basketball courts has been completed.  We are currently awaiting the inspection report for the electric vehicle charging stations to be completed.

Introduction to Pickleball classes will be held on Saturday, May 30th, 2026.  This class is free but limited to 16 people.

Pickleball lessons will be held on Saturday, June 13th, 20th, and 27th.  Classes will be in two groups: Kids ages 10 – 15 and Adults 16+.  Classes will be limited to 8 people per class, and the charge is $5.00 per person.

- Grogan Park Rehabilitation Project

December 2025 - In November 2025, thirty-four trees were removed around the walking trail and park. The Scott County Ministerial Association is currently collecting the usable wood for its firewood program, after which the Town will clear the remaining debris. We are now awaiting Stone Excavation to mobilize and begin the trail rehabilitation work.

April 2026 – Stone Excavation Company will begin on the walking trail rehabilitation at the beginning of May.

May 2026 – Stone Excavation Company has completed the walking trail rehabilitation project.  The swing seats and chains have been removed from the large swing set due to wear. They will be replaced once the new seats and chains come in.

- Events

March 2026 – The VA250 Committee met on Thursday, February 26, 2026, and discussed the Council event that will happen at the Gate City High School on July 3rd, 2026.  The headlining band contract has been signed. We are currently working with AV Express on stage and sound. We are hoping to have that contract signed soon. Additional activities being planned are a 5K race and a Pickleball Tournament.  

April 2026 – The VA250 Committee held a press conference on March 23rd, 2026, and announced that Folk Soul Revival will be the headliner followed by Dave Eggar & Bristol Lightning on July 3rd, 2026, at Legion Field at Gate City High School. Leading up to the concert there will be a 5K run and a pickleball tournament. Ms. Anna Walters, US Pickleball Ambassador, and certified coach will be offering a free intro to pickleball soon followed by lessons leading up to the pickleball tournament.  Details are being planned.

May 2026 – The VA250 committee met on May 8th and 15th, 2026.  The current schedule of events for July 3rd, 2026, are as follows:

8:00 AM:  5k race
9:30 AM:  Pickleball, 3v3 Basketball, and Cornhole tournaments.

Legion Field:  Free events
11:00 AM:  Veterans & First Responders Ceremony
11:45 AM:  Local student’s performances
12:15 PM:  Band:  Austin Falin & ReCover
1:00 PM:  Band:  Divine Glory
1:45 PM:  Band:  The Virginia Boys
2:30 PM:  Band:  Flatt Out Blue
3:00 PM:  Gate Close

Legion Field: Tickets Required

4:00 PM:  Gates Open
4:00 PM:  Band:  Brand New Box of Matches
5:00 PM:  Carson Peters & Iron Mountain
6:15 PM:  Dave Eggar & Bristol Lightning
8:00 PM:  Folk Soul Revival
10:00 PM:  Patriotic set with Fireworks

Council Action:  Approve Fireworks Permit Application

- Engineering Procurement

February 2026 – VDOT has approved our proposed interview questions and has cleared the way to interview the prospective engineering firms.  Action Item:  Determine date to interview firms.

March 2026 – The interview team met with three prospective engineering firms on February 25, 2026.  The interview team scored and sent their recommendations to VDOT.  Once VDOT approves the process and scoring methodology, we will be ready to start the contract negotiations.

April 2026 – We received feedback from VDOT on April 7th, 2026, approving our process and recommending proceeding with the contract approval.  I will be meeting with the interview team to review the contract shortly.

- FY 2027 TOWN BUDGET

May 2026 - The Finance Committee has completed the proposed budget for FY 2027 and has been submitted to Council for their review.

  - No new rate real estate tax or water rate increase.

  - 4% cost of living increase for the employees

  - Current version includes:

Kane Street Sidewalk Project Funding Increase
Original Project Estimate (Fall 2021): $1,489,681

Current Project Estimate:                     $1,966,361

Shortfall:                                               $476,680

Additional TAP Funds Requested:      $381,344                              
Additional Funds Local Match            $95,366

VDOT has approved the additional funding of $381,344.  The remaining match of $95,366 has been approved by Council and is now included in the FY 2027 Budget

The Finance Committee is recommending a $6,000 increase for the Gate City Fire Department.  That will bring their allocation for FY 2027 to $42,000 per year.

Council Action: Conduct a Public Hearing on June 9th, 2026.

Note: Budget approval is anticipated in July 2026.  Council will need to pass a Continuing Resolution (CR) at the June 9th, 2026, council meeting.  CR is a temporary funding measure used when a government has not adopted a new budget before the current budget expires.

- DHCD CDBG Margie Street Housing Rehabilitation Planning Grant
Phase I and Phase II of the Park Street Housing Rehabilitation Project are now complete. Margie Street has been identified as our next priority. The Town's 2019 Housing Needs Assessment documented that 15 of the 18 homes on Margie Street need rehabilitation or substantial reconstruction, ranking it as Priority #2 for implementation directly behind Park Street. The Town is eligible to apply for a DHCD CDBG Project-Driven Planning Grant — a 100% grant up to $75,000 — to conduct walk-through inspections, income surveys, and cost estimates needed to build a competitive application for a future CDBG Housing Rehabilitation Project Grant (up to $1,500,000).

- Council Action: Approve application for the DHCD CDBG Planning Grant for Margie Street and schedule a Public Hearing for June 9, 2026 to inform citizens about the proposed project.  We will need to conduct a Project Management Team prior to June 30, 2026 to complete our application.

- 2025 Annual Town Audit

April 2026 - The FY 2025 Annual Town Audit is complete. The hardcopies have been placed in Council’s mailbox. The auditors will present the audit at the May 2026 Council meeting.